## Slide 1
WEEK 2 · CYBERSECURITY RISK MANAGEMENT
Session C — Treating & Tracking Risk
Treatment decisions, control selection, and a living Risk Register
NIST CSF: IDENTIFY · Avoid · Mitigate · Transfer · Accept · 1.5 hours

## Slide 2
SESSION C
What we will cover
1
The four treatment options
Avoid · Mitigate · Transfer · Accept
2
Choosing a treatment
Driving residual risk into appetite
3
Control selection
Preventive, detective, corrective — and framework mapping
4
The Risk Register
Anatomy, then a full 10-risk example
5
A quantitative entry
One SLE / ALE calculation inside the register
6
Maintaining & self-check
Cadence, ownership, and a scenario to solve
2 / 16

## Slide 3
RISK RESPONSE
The four ways to treat a risk
Avoid
Eliminate the activity or asset causing the risk.
e.g. Stop storing card data; decommission a legacy system.
Mitigate
Apply controls to reduce likelihood and/or impact.
e.g. Patch, enable MFA, encrypt, segment networks.
Transfer
Shift the financial burden to a third party.
e.g. Cyber insurance; outsource to a managed provider.
Accept
Acknowledge and retain the risk, with sign-off.
e.g. Residual risk is already within appetite; document it.
Often blended — e.g. mitigate the bulk of a risk, then transfer the remainder via insurance.
3 / 16

## Slide 4
DECISION LOGIC
How to choose: drive residual risk into appetite
1
Score the risk
Likelihood × Impact gives the inherent score.
2
Compare to appetite
Is the score above the line leadership will tolerate?
3
Select a response
Within appetite → Accept. Above it → Avoid, Mitigate, or Transfer.
4
Re-score residual
Confirm the treated risk now sits within appetite.
Rule of thumb
Critical / High
→ Avoid, Mitigate or Transfer — act now.
Medium
→ Mitigate where cost-effective; else Accept with review.
Low
→ Accept and monitor.
4 / 16

## Slide 5
MITIGATION IN DETAIL
Selecting controls
Once you choose to mitigate, pick controls by what they do in the attack timeline.
Preventive
Stop the event before it happens
MFA · patching · encryption · access control · training
Detective
Spot it quickly when it occurs
Logging · monitoring · IDS/IPS · alerts · audits
Corrective
Limit damage and recover after
Backups · incident response · failover · patches
Defence in depth: layer all three so no single control failure is catastrophic.
5 / 16

## Slide 6
THE CORE ARTEFACT
Anatomy of a Risk Register
A register is the single source of truth for every identified risk and its treatment.
ID
Unique reference (R-01)
Risk description
The scenario in plain language
Likelihood (L)
Rating 1–5
Impact (I)
Rating 1–5
Score
L × I — drives priority
Owner
The accountable person
Treatment
Avoid / Mitigate / Transfer / Accept
Status & review date
Open / treated; next review
6 / 16

## Slide 7
RISK REGISTER · NORTHWIND RETAIL CO. · PART 1 OF 2 · R-01–R-05
Full Risk Register (10 risks)
ID | Risk | L | I | Score | Owner | Treatment
R-01 | Ransomware via unpatched VPN gateway | 4 | 5 | 20 | IT Manager | Mitigate
R-02 | Phishing leading to credential theft | 5 | 4 | 20 | Security Lead | Mitigate
R-03 | Storing full card numbers in the order DB | 3 | 5 | 15 | CTO | Avoid
R-04 | Misconfigured public cloud storage bucket | 3 | 4 | 12 | Cloud Engineer | Mitigate
R-05 | Lost / stolen unencrypted laptops | 4 | 3 | 12 | IT Manager | Mitigate
L = Likelihood, I = Impact (1–5). Score = L × I. Colour: green Low · gold Moderate · amber High · red Critical.
7 / 16

## Slide 8
RISK REGISTER · NORTHWIND RETAIL CO. · PART 2 OF 2 · R-06–R-10
Full Risk Register (10 risks)
ID | Risk | L | I | Score | Owner | Treatment
R-06 | Insider data exfiltration | 2 | 5 | 10 | HR & Security | Mitigate
R-07 | DDoS attack on the storefront | 3 | 3 | 9 | IT Manager | Transfer
R-08 | Third-party payment-processor breach | 2 | 4 | 8 | Finance Dir. | Transfer
R-09 | Weak / reused staff passwords | 4 | 2 | 8 | Security Lead | Mitigate
R-10 | Office break-in affecting on-prem server | 1 | 3 | 3 | Facilities | Accept
L = Likelihood, I = Impact (1–5). Score = L × I. Colour: green Low · gold Moderate · amber High · red Critical.
8 / 16

## Slide 9
QUANTIFYING A REGISTER ENTRY
Putting dollars on R-01 (Ransomware)
For the top risk, leadership wants the cost in money — so we run SLE and ALE.
Asset Value (AV)
$250,000
Value of systems, data & downtime exposed
Exposure Factor (EF)
70%
Share lost in a successful ransomware hit
Annual Rate (ARO)
0.5
Roughly once every two years
SLE = AV × EF
$250,000 × 0.70 = $175,000
ALE = SLE × ARO
$175,000 × 0.5 = $87,500 / yr
So what? Any mitigation bundle (patching, segmentation, backups) costing under $87,500/yr is financially justified.
9 / 16

## Slide 10
LINKING RISK TO CONTROLS
Sample control mapping
Each treated risk maps to specific controls and the frameworks that mandate them.
Risk | Control | Type | Framework reference
R-02 Phishing | Multi-factor authentication + awareness training | Preventive | CSF PR.AA · 800-53 IA-2 · ISO 27001 A.8.5
R-01 Ransomware | Patch management + offline backups | Prev. + Corr. | CSF PR.PS / RC.RP · 800-53 SI-2, CP-9
R-05 Laptops | Full-disk encryption + MDM | Preventive | CSF PR.DS · 800-53 SC-28
R-04 Cloud bucket | Access-config review + IaC policy | Detective | CSF PR.AA · 800-53 AC-3, CM-6
R-06 Insider | Data-loss prevention + least privilege | Det. + Prev. | CSF PR.DS / DE.CM · 800-53 AC-6, SI-4
Mapping proves coverage to auditors and shows nothing is protected by chance.
10 / 16

## Slide 11
KEEP IT ALIVE
Maintaining the register
A register is worthless the day it goes stale. Treat it as a continuous-monitoring artefact.
1
Assign clear owners
Every risk has one accountable name — not a team or a blank.
2
Set review cadence
High/critical monthly, medium quarterly, and low semi-annually.
3
Re-score after changes
New system, incident, or control? Update L, I and the residual.
4
Track treatment progress
Open → in-treatment → treated → accepted, with dates.
5
Report up
Roll the top risks into a dashboard for leadership.
11 / 16

## Slide 12
Hands-on deliverable — build your own register
1
Pick a fictional small company (or reuse Northwind).
2
Identify at least 10 risks across people, process and technology.
3
Score each: Likelihood × Impact, then assign an owner.
4
Choose a treatment for each — use all four options at least once.
5
Include one full SLE / ALE calculation for a top risk.
6
Add a status and next-review date per risk.
Deliverable: a register you could hand to a CISO and defend.

## Slide 13
MILESTONE SELF-CHECK
Your turn: assess and treat
The scenario
Northwind's marketing team signed up for a free file-sharing app and uploaded a customer export — names, emails and full order history — to share with an outside agency. The account uses one shared password and has no MFA. It was never approved by IT.
Work through:
1. Identify the asset, threat and vulnerability.
2. Score the risk (Likelihood × Impact, 1–5).
3. Recommend a treatment — and justify it against risk appetite.
13 / 16

## Slide 14
MILESTONE SELF-CHECK
Model answer
Asset
Customer PII export (names, emails, order history)
Threat
Attacker or unauthorised party accessing the shared account
Vulnerability
Shared password, no MFA, unsanctioned shadow-IT app
Likelihood
4 — Likely: shared creds on an internet app with no MFA
Impact
4 — Major: PII breach, privacy-law exposure, reputational harm
Score = 4 × 4
16 — Critical
Treatment — Avoid + Mitigate. Remove the data from the unsanctioned app (avoid shadow IT), then share only via an approved platform with MFA and access controls. A score of 16 is far above appetite, so accepting it is not defensible — act immediately.
14 / 16

## Slide 15
SESSION C
Key takeaways
✓
Four treatments
Avoid · Mitigate · Transfer · Accept — often blended.
✓
Treat down to appetite
The goal is residual risk leadership can live with.
✓
Controls have roles
Preventive, detective, corrective — layer them.
✓
The register is the source of truth
Every risk: score, owner, treatment, status.
✓
Quantify the top risks
SLE / ALE turns a scary risk into a budget case.
✓
Keep it living
Owners, cadence, re-scoring — or it goes stale.
15 / 16

## Slide 16
WEEK 2 — COMPLETE
You can now run a risk assessment end-to-end
Identify → Assess → Score → Treat → Track
Next week: the PROTECT function — turning these decisions into deployed safeguards.
Week 2 · Cybersecurity Risk Management · NIST CSF IDENTIFY